Sprint 1 Report

Team 7 · CM6453 Software Processes · Weeks 1-2 · Scrum Master: Nehir Tunç

## 1. Sprint goal and backlog

Goal: foundation and requirements. A user can enter a software requirement, the master agent splits it into subtasks, and the available agents/models are registered.

| Course brief item | Owner(s) | Status | Where |
| --- | --- | --- | --- |
| Define system requirements | Hande, Mert | Done | docs/requirements-specification.md |
| Design overall architecture | Nehir | Done | docs/architecture.md, architecture.png |
| Implement web interface | Mehin, Eyad | Done | frontend/index.html |
| Implement master-agent prototype | Berat | Done | master/, backend/ |
| Register available agents/models | Eyad, Berat | Done | /api/agents, /api/v1/agents |
| Implement basic task decomposition | Nehir, Berat | Done | master/decompose.py |
| Backlog, Definition of Done | Hande | Done | docs/product-backlog-and-dod.md |

## 2. Sprint Review

This review is written; the evidence is in the repository and on the Trello board.

What was delivered. A user can open the web page, register and remove agents, enter a software requirement and see the subtasks produced by the master agent, each with a category and its dependencies. An empty requirement gives a clear error. A local model (Ollama) does the splitting; if it is not running, a fixed five-task breakdown is returned so the page keeps working. The master can also send a task to a registered worker agent and receive an acknowledgement, which was started early for Sprint 2. The requirements specification and the architecture document with diagram are in docs/. The 17 automated tests pass in GitHub Actions.

Result. All six Sprint 1 items of the course brief are covered. The open points (two master-side backends, no measurement of real model quality, capability scores not yet used) go to the Sprint 2 backlog.

## 2a. Estimated and actual time

| Task | Owner(s) | Estimated | Actual |
| --- | --- | --- | --- |
| Web interface | Mehin, Eyad | 4 h | 3 h |
| Master-agent prototype and task decomposition | Berat | 3 h | 2.5 h |
| Register agents and models | Eyad, Berat | 2 h | 1h |
| Finalize requirements document | Hande, Mert | 1 h | 40 min |
| Architecture diagram and repository set-up | Nehir | 2 h | 1h |
| Sprint 1 review, report and retrospective | Hande, Nehir | 2 h | 1h |

## 3. Progress and limitations

- 17 automated tests pass in CI; they use mock model responses.

- Started early for Sprint 2: the task dispatch contract and the worker agent (agent/, shared/, docs/api/).

- Real model decomposition quality is not measured yet.

- Capability scores are entered by hand and not yet used to select an agent.

- Two master-side backends exist (backend/ and master/); the web interface calls the first one.

- The requirements specification and the code differ in some names (decompose endpoint, model name, capability scores).

## 4. Retrospective (team to confirm)

Went well: early backlog and Definition of Done; shared message formats in shared/schemas.py; tests that need no Ollama or Tailscale; fallback decomposition keeps the demo working.

Did not go well: -

Improvements for Sprint 2:

| Improvement | Owner | When |
| --- | --- | --- |
| Merge backend/ and master/ into one API and update the web interface | Berat, Mehin | Week 3 |
| Check the specification against the code before each review | Hande, Mert | Every sprint |
| Run the README steps on a clean machine before each demo | Nehir | Every sprint |
| Every change through a reviewed pull request | All | Sprint 2 |
| Decide the real models and measure their capability scores | Team | Week 3 |

## 5. Next sprint

Agent capability profiles and evaluation, task classification, agent selection algorithm, task distribution and agent status monitoring.